# TeamHub: Collegiate Athletic Communication & Management Platform

### Senior Software Engineering Capstone (5 Students, 10 Weeks)

## Project Overview

TeamHub is a web-based club athletics management platform that centralizes communication, scheduling, team management, and fan engagement.

Initially developed for the SJU Club Ice Hockey program, TeamHub provides coaches, players, and followers with a single portal for announcements, schedules, rosters, and messaging.

The system is designed to support additional collegiate athletic organizations in the future.

# Project Scope

## Required Features (MVP)

### User Management

- User registration

- Login/logout

- Role-based permissions

Roles:

- Coach

- Player

- Follower

### Team Management

- Team profiles

- Team roster

- Team schedule

- Team information pages

### Announcements

- Coach announcements

- Team news feed

- Pinned announcements

### Messaging

- Direct messaging

- Coach-to-player communication

- Team communication

### Fan Engagement

- Follow teams

- View team updates

- View schedules

# Technology Stack

## Frontend

- React.js

- TypeScript

- Tailwind CSS

## Backend

- Firebase Authentication

- Firebase Cloud Functions

## Database

- Firebase Firestore

# Team Organization (5 Students)

## Team Member 1: Project Manager & QA Lead

### Responsibilities

- Sprint planning

- Agile meetings

- Testing strategy

- Documentation

### Deliverables

- SRS

- Project schedule

- Final report

- Testing documents

## Team Member 2: Frontend/UI Lead

### Responsibilities

- React development

- Dashboard design

- Responsive UI

- User experience

### Deliverables

- Team dashboard

- Team feed pages

- Profile pages

## Team Member 3: Backend/Firebase Lead

### Responsibilities

- Firebase Authentication

- Cloud Functions

- Backend logic

### Deliverables

- Authentication services

- Team management services

- Security implementation

## Team Member 4: Messaging & Social Features Lead

### Responsibilities

- Chat system

- Notifications

- Team feed functionality

- Activity updates

### Deliverables

- Messaging module

- Notification system

- Feed services

## Team Member 5: Database & Deployment Lead

### Responsibilities

- Firestore schema

- Data modeling

- Deployment

- Integration testing

### Deliverables

- Database architecture

- Production deployment

- System integration

# Major Use Cases

### UC-1 Coach Posts Announcement

Coach:

- Creates announcement

- Publishes update

System:

- Displays in team feed

- Notifies followers

### UC-2 Player Views Schedule

Player:

- Logs in

- Views season schedule

- Views upcoming practices

### UC-3 Coach Sends Message

Coach:

- Opens messaging center

- Selects player

- Sends direct message

Player:

- Receives notification

### UC-4 Follower Subscribes to Team

Follower:

- Searches for team

- Selects Follow

System:

- Delivers future announcements

- Displays schedule updates

# Weekly Schedule (10 Weeks)

## Week 1: Requirements Gathering

Deliverables:

- Project Charter

- User Stories

- Requirements Analysis

## Week 2: Design

Deliverables:

- UML Diagrams

- Architecture Design

- Wireframes

## Week 3: Firebase & Database Setup

Deliverables:

- Firestore Schema

- Authentication Setup

- Security Rules

## Week 4: Frontend Foundation

Deliverables:

- Navigation

- Login/Register

- Dashboard Layouts

## Week 5: Team Management Module

Deliverables:

- Team profiles

- Roster management

- Team pages

## Week 6: Scheduling System

Deliverables:

- Schedule creation

- Schedule display

- Event management

## Week 7: Messaging System

Deliverables:

- Direct messaging

- User conversations

- Notifications

## Week 8: Announcement Feed

Deliverables:

- Team news feed

- Announcement management

- Team updates

## Week 9: Testing & Refinement

Deliverables:

- Unit testing

- System testing

- User Acceptance Testing

## Week 10: Final Delivery

Deliverables:

- Production deployment

- Demo presentation

- User manual

- Final report

# Software Engineering Deliverables

### Requirements

- SRS

- User Stories

- Product Backlog

### Design

- Use Case Diagram

- Class Diagram

- Sequence Diagram

- Activity Diagram

- Deployment Diagram

- ER Diagram

### Implementation

- React Frontend

- Firebase Backend

- Firestore Database

- Messaging System

- Team Management Portal

### Testing

- Test Cases

- Integration Testing

- User Acceptance Testing

- QA Report

# Why This Works for 5 Students

This project provides balanced workload distribution across:

- Frontend Development

- Backend Development

- Database Design

- Messaging/Real-Time Features

- Project Management & QA

The scope is substantial enough for a senior capstone while remaining achievable in a 10-week semester.

# Recommended Title

TeamHub: A Cloud-Based Athletic Club Communication, Scheduling, and Team Management Platform.